|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME:** | **Genealogy Application / Website** | | |
| **STUDENT NAME:** | **Marco Giacoppo** | | |
| **STUDENT ID:** | **104071453** | **WEEK # (& dates covered):** | **Week 6 (07/04/2025 – 11/04/2025)** |

|  |  |  |  |
| --- | --- | --- | --- |
| **TASKS** | **STATUS** | **TIME SPENT** | **ACTION ITEM/NOTE** |
| Meeting with supervisor | Completed | 30 minutes |  |
| Attended the lecture | Completed | 1 hour |  |
| Team Meeting | Completed | 2 hours |  |
| Individual research + work on code | On Going | 6 hours | Added the gender input on add person button, fixed the scrolling feature on the side panels, added the edit feature on the side panels and made sure it updates on the backend as well. Fixed the background container for adding person because there’s a new input which is the gender. |
| Connecting new fields into backend | Completed | 2 hours | Made sure each of the new input is connected to the backend and updating correctly. Took a bit of time because need to cross-check with other team members. |
| Debugging scrollable content on side panel. | Completed | 1 hour | This part confused me, on the side panel, there were some sections where users were able to see the ‘education’ but some wont show. So I needed to check what was wrong and turns out there were 2 scrollable sections that was on top of each other. So needed to redo the code and fix it up. |
| **TOTAL WEEKLY TIME SPENT** |  | **12 hours 30 minutes** |  |

|  |  |
| --- | --- |
| **TASKS PLANNED FOR NEXT WEEK** | **EXPECTED COMPLETION** |
| Continue updating the team with new innovations | End of week 7 |
| Fix up broken codes | End of week 7 |

**Summary/weekly reflection for Week #:**

*-Had a group meeting discussing who’s going to do which part of the website*

*-Figured out which part is more important than the other one*

*-Update JIRA board to assign tasks to each member*

*-Had some updates on the side panel for the website*

*-Added minor changes on scroll behaviours*